Codefather Build Brief

Fibre Infrastructure Mapping and Traceability System

# 1. Objective

Build the MVP for a web-based Fibre Infrastructure Mapping and Traceability System using Blazor, C#, and SQL Server. This is an internal application, not a throwaway prototype. Build it cleanly, but do not over-engineer it.

The key outcome is a user being able to upload a site map, place rooms and equipment containers on it, create racks in those areas, install templated fibre-related components, patch ports together using fibre/core relationships, and click a port to see the resulting path trace visually and as text.

# 2. Core MVP Scope

## 2.1 In Scope

Site and map management

PNG/JPG map upload

Zoom/pan on map

Draggable/resizable area overlays

Area types: Room and Equipment Container

Equipment Container behaves like a physical enclosure / mini-location (example: conveyor starter)

Racks inside areas

Visual rack view with clickable ports

Component template system plus template designer

Installed rack components

Optional direct-in-area components for non-rack-mounted items

Fibre-only modelling

Singlemode and multimode

Core-by-core tracking

Duplex pairs

Fibre cables, ports, connections, and traces

Partial trace support

Visual trace plus text/list trace from clicked port

## 2.2 Out of Scope

Copper cabling

Wall outlets

Work orders / MAC workflow

SAML / LDAP / MFA

GIS integration

Mobile-first field app

Advanced dashboards/reporting

Workflow engine

Automated naming enforcement

Advanced icon designer / shaped overlays

# 3. Key Domain Model

Site

Map

Area (type = Room or EquipmentContainer)

Rack

ComponentTemplate

InstalledComponent

Port

FibreCable

FibreCore

DuplexPair

Connection / Patch

TraceResult

Important modelling rules: Equipment Container is a physical mini-location, not just a label. Racks belong inside a room or equipment container. Some components may sit directly in an area. Ports must be individually addressable and clickable. Fibre is tracked core-by-core. Duplex relationships must be represented explicitly enough to show in traces.

# 4. Required Screens

Site Map Screen

Area Detail Screen

Rack View Screen

Template Designer Screen

Connection Management Screen

Trace Panel / Trace Screen

# 5. UX / Interaction Requirements

Map should support uploaded PNG/JPG as background.

Areas should be simple draggable/resizable boxes for MVP.

Rack must be visually represented because users need to click actual ports.

Ports must be visibly clickable in rack/component views.

Trace output must show both visual path and ordered text path.

Partial traces are valid and should be clearly marked rather than blocked.

# 6. Path Tracing Expectations

Treat this as a graph/path traversal problem, not a simple inventory lookup. Clicking a port should calculate and show the connected sequence across components, ports, terminations, fibre cables, fibre cores, and duplex pair relationships. Where a route is incomplete, the trace should stop cleanly and show where the unknown or incomplete segment begins.

# 7. Technical Direction

Use the usual internal stack: Blazor + C# + SQL Server

Prefer maintainable internal architecture over flashy UI

Prioritise correctness of fibre/core/path modelling

Keep the data model simple but expandable

Avoid React/TypeScript

Avoid over-engineering the MVP

Design with phase-2 expansion in mind

# 8. Suggested Build Sequence

Create solution/project structure for the new app.

Implement core data model and database schema.

Build site/map upload and map layout view.

Add area management for rooms and equipment containers.

Add rack model and visual rack view.

Build component template designer and template instantiation.

Add ports, fibre cables, fibre cores, and duplex models.

Implement patching/connection management.

Implement path tracing service.

Expose visual and text trace output from clicked ports.

Test using realistic sample scenarios.

Commit meaningful progress as the build develops.

# 9. Acceptance Criteria

Create a site.

Upload a PNG/JPG map.

Place rooms/equipment containers on the map.

Create racks in those areas.

Create component templates.

Place templated components into racks.

Define fibre cables and cores.

Patch ports together using fibre/core relationships.

Click a switch port or other component port.

See both a visual path and a text path.

Identify fibre cores and duplex pairs used.

See where a trace is incomplete if only partial.

# 10. Start Instruction

Begin as a new parallel application in the workspace. First respond with the proposed architecture, target project location, recommended entities/data model, MVP screen list, path tracing approach, whether it will be built as a parallel app, and the initial implementation plan. Then start work, build/test as you go, and commit meaningful progress.